⚡ DOCS-TO-CODE

HACKATHON TEAM TASK DIVISION

LangGraph Multi-Agent · LLM-Guided Crawling · Chrome + VS Code Extensions · Live QA

4 Developers  ·  24-Hour Hackathon  ·  Complete Implementation Blueprint

# 1. Project Overview & Architecture

Docs-to-Code is a multi-agent AI system that turns any API documentation URL into a fully typed, live-verified SDK — delivered directly into VS Code. It uses a LangGraph Supervisor graph with 6 agents, LLM-guided selective crawling, real HTTP endpoint verification, and a dual Chrome+VS Code extension frontend.

System Architecture — Agent Flow

Chrome Extension  →  FastAPI Backend  →  LangGraph Graph

↓

Supervisor (LLM Routing) → Researcher → Architect → Engineer → QA Tester → Packager

↑_____________________|___________________________|

(Feedback loops — QA failures route back)

Three Core Innovations

- LLM-Guided Selective Crawling — Researcher asks Gemini which of 30-80 doc pages are worth reading. Skips pricing, blog, FAQs. Only scrapes 3-6 relevant pages.

- Non-Linear Agentic Routing — QA Tester makes real HTTP calls. On failure, Supervisor decides whether to re-route to Researcher (docs gap) or Engineer (code bug). No hardcoded order.

- Direct VS Code Workspace Delivery — No ZIP download. Files arrive via SSE events and are written into the active workspace file tree in real time.

Team Summary

| Member | Role | Primary Stack | Core Deliverables |
| --- | --- | --- | --- |
| Dev 1 | Backend Lead | Python / FastAPI / LangGraph | FastAPI server, LangGraph graph, Supervisor agent, SSE streaming, job checkpoint system |
| Dev 2 | Researcher + QA | Python / Playwright / httpx | Researcher agent (3 phases), LLM crawl planner, QA Tester agent, live HTTP tool |
| Dev 3 | LLM / Prompts | Python / Gemini / Black / tsc | All 8 prompts, Architect agent, Engineer agent, Packager node, narration LLM call |
| Dev 4 | Frontend / Extensions | JS / TypeScript / Chrome / VS Code API | Chrome extension, VS Code extension, bridge protocol, TTS, file injector, overlay UI |

🔧 DEV 1 — Backend Lead

## Primary Responsibility

Dev 1 owns the entire Python backend infrastructure — the FastAPI server, the LangGraph state machine and graph wiring, the Supervisor agent (the brain of the system), the SSE streaming pipeline, and the job checkpoint/resume system. Everything else depends on Dev 1's foundation being solid by Hour 6.

## Stack & Tools

| Language | Python 3.11+ |
| --- | --- |

| Frameworks | FastAPI 0.111, LangGraph 0.1.14, LangChain 0.2.5 |
| --- | --- |

| LLM | Gemini 1.5 Pro (via langchain-google-genai) for Supervisor routing |
| --- | --- |

| Key Libs | uvicorn, pydantic, asyncio, websockets, python-dotenv |
| --- | --- |

## Deliverables — File by File

| File / Module | Responsibility |
| --- | --- |
| backend/main.py | FastAPI app: CORS, /generate/start, /generate/stream (SSE), /download/{job_id} |
| backend/job_manager.py | Job lifecycle: create, load, save checkpoints, SSE queue management, per-job folder I/O |
| backend/graph/state.py | SDKJobState TypedDict — single source of truth for entire system |
| backend/graph/graph.py | LangGraph StateGraph: 6 nodes wired, edges defined, graph.compile() |
| backend/graph/router.py | route_next(): safety overrides (iteration ≥ 15, qa_iteration ≥ 4) + reads state.next_agent |
| backend/graph/runner.py | Async graph runner: pipes state.sse_events to the SSE stream endpoint |
| backend/agents/supervisor.py | Supervisor LLM node: reads state summary, calls Gemini, parses JSON, emits SSE, returns routing decision |

## Detailed Task Breakdown

Task 1.1 — Project Scaffolding (Hour 0–1)

- Run setup.sh: create Python venv, install requirements.txt, install Playwright chromium, test GOOGLE_API_KEY

- Initialise monorepo structure: backend/, chrome-extension/, vscode-extension/, examples/

- Confirm .env is loaded and Gemini API responds to a test ping

- Stub all FastAPI routes so the server starts clean: POST /generate/start, GET /generate/stream

Task 1.2 — SDKJobState Design (Hour 1–2)

This is the single most important file in the project. Every agent reads from and writes to this TypedDict. Get it right first.

- Define SDKJobState in backend/graph/state.py with all fields:

- messages (Annotated with operator.add for append-only LangChain messages)

- job_id, target_url, language, page_content, page_links

- crawl_plan, crawled_pages, knowledge_base (Researcher outputs)

- api_schema, schema_fixes (Architect outputs)

- sdk_files, syntax_errors (Engineer outputs)

- test_results, qa_iteration (QA outputs)

- final_files, narration_text (Packager outputs)

- next_agent, iteration_count, status, failure_reason (Control fields)

- sse_events (Annotated with operator.add — consumed by SSE stream)

- Write a utility: build_state_summary(state) → compact JSON for Supervisor prompt injection

- Write emit_sse(state, event_type, **kwargs) → appends to sse_events in the correct schema

Task 1.3 — LangGraph Graph Build (Hour 2–4)

- Create backend/graph/graph.py — build and compile the StateGraph

- graph.add_node() for all 6 agents: supervisor, researcher, architect, engineer, qa_tester, packager

- graph.set_entry_point('supervisor')

- graph.add_edge() for all non-supervisor agents to loop back to supervisor

- graph.add_edge('packager', END)

- graph.add_conditional_edges('supervisor', route_next, routing_map)

- app = graph.compile()

- Create backend/graph/router.py — route_next() function:

- Check state['status'] == 'failed' → return 'end'

- Check state['iteration_count'] >= 15 → return 'end'

- Check state['qa_iteration'] >= 4 → return 'end'

- Otherwise return state['next_agent']

- Test with stub nodes: supervisor stub sets next_agent='researcher', verify graph routes correctly

Task 1.4 — Supervisor Agent (Hour 2–5)

The Supervisor is the most critical agent — it reads all state and decides everything. It must produce strict JSON output every time.

- Create backend/agents/supervisor.py:

- Call Gemini 1.5 Pro with SUPERVISOR_PROMPT + current state summary

- Parse JSON response: { next_agent, instruction, reasoning }

- Handle JSON parse failure: retry once with stricter prompt → fail gracefully

- Emit SSE event: { type: 'supervisor', routing_to, reasoning, instruction }

- Emit SSE event: { type: 'reroute', from, to, reason } when routing back after QA failure

- Increment iteration_count

- Return updated state with next_agent and appended AIMessage

- Implement exponential backoff for Gemini rate limits: 2s, 4s, 8s, then fail gracefully

- Hardcode the routing message format so Dev 3 can write the SUPERVISOR_PROMPT against it

Task 1.5 — FastAPI & SSE Streaming (Hour 3–5)

- POST /generate/start — accepts { target_url, language, page_content, page_links } from Chrome extension

- Creates job_id (UUID), initialises SDKJobState, saves checkpoint

- Launches graph runner as background asyncio task

- Returns { job_id } immediately

- GET /generate/stream?job_id=X — Server-Sent Events endpoint

- Polls state.sse_events queue (async generator)

- Streams each event as text/event-stream formatted JSON

- Keeps connection alive with heartbeat pings

- GET /download/{job_id} — returns ZIP of final_files

- WebSocket /ws — bridge server for Chrome ↔ VS Code (Dev 4 will connect to this)

Task 1.6 — Job Manager & Checkpointing (Hour 4–6)

- Create backend/job_manager.py:

- create_job(url, language, page_content, page_links) → job_id + initial state

- save_checkpoint(job_id, state) → writes state JSON to backend/jobs/{job_id}/state.json

- load_checkpoint(job_id) → reads state back for resume

- get_sse_queue(job_id) → async queue for SSE consumption

- build_zip(files_dict) → in-memory ZIP bytes for download endpoint

- Implement resume flow: if job_id exists in /jobs/, reload state and re-run graph from last known state

Task 1.7 — Integration & Safety Testing (Hour 8–13)

- Wire Researcher, Architect, Engineer, QA Tester nodes into the live graph (coordinating with Dev 2 & Dev 3)

- Force-test Supervisor rerouting: inject a manually broken sdk_files, verify Supervisor routes to Engineer not Researcher

- Test iteration_count safety: mock a loop that hits 15 iterations, verify clean END with safety_cutoff SSE event

- Test qa_iteration safety: mock 4 QA failures, verify graceful failure

- Test checkpoint resume: kill server mid-run, restart, verify job continues from last state

## Hour-by-Hour Schedule

| 00:00–01:30 | SETUP: Monorepo init, .env confirmed, Gemini API key tested, FastAPI server starts, stub routes respond |
| --- | --- |
| 01:30–02:00 | Design SDKJobState TypedDict completely — all fields, all types, emit_sse helper, build_state_summary helper |
| 02:00–04:00 | Build LangGraph graph (6 stub nodes, all edges, compile). Build router.py with all safety checks |
| 04:00–06:00 | Supervisor agent: Gemini call, JSON parse, SSE emit, state return. FastAPI: /start, /stream, /download routes |
| 06:00–08:00 | CHECKPOINT 1: Wire Researcher (Dev 2) into graph. Verify supervisor→researcher→supervisor routing via SSE |
| 08:00–10:00 | Wire Architect + Engineer (Dev 3). Test full path to sdk_files in state |
| 10:00–13:00 | Wire QA Tester (Dev 2). Test Supervisor re-routing after QA failure. Test all safety cutoffs |
| 13:00–14:00 | CHECKPOINT 2: Full end-to-end run. Verify reroute SSE event. Verify real latencies in QA events |
| 14:00–18:00 | Checkpoint resume. Fix integration bugs. Stress test with multiple APIs |
| 18:00–21:00 | Stress test all 4 demo APIs × 2 languages. Fix every failure. Document all edge case behaviours |
| 21:00–23:00 | Demo prep: pre-generate /examples, write README.md, record backup demo video |
| 23:00–24:00 | Submission buffer — only bug fixes, no new features |

🕵️ DEV 2 — Researcher + QA Engineer

## Primary Responsibility

Dev 2 owns the two most demo-critical agents: the Researcher (which determines the quality of all downstream output via LLM-guided selective crawling) and the QA Tester (the centrepiece of the demo — making real HTTP calls to live APIs). Dev 2 also owns Playwright scraping and the execute_http safety layer.

## Stack & Tools

| Language | Python 3.11+ |
| --- | --- |

| Key Libs | Playwright (async), BeautifulSoup4, httpx (async), LangChain tools |
| --- | --- |

| LLM | Gemini 1.5 Flash for crawl planning (fast, cheap), Gemini 1.5 Pro for knowledge base synthesis |
| --- | --- |

| Test APIs | JSONPlaceholder, OpenWeatherMap, REST Countries, GitHub REST |
| --- | --- |

## Deliverables — File by File

| File / Module | Responsibility |
| --- | --- |
| backend/tools/scrape_web.py | Playwright async scraper: uses Chrome-injected content for landing page, Playwright for sub-pages, cleans HTML noise |
| backend/tools/select_pages.py | LLM crawl planner tool: sends links + goal to Gemini Flash, returns { crawl_plan, skipped, notes } |
| backend/tools/execute_http.py | Live HTTP request tool: safety rules enforced (private IP block, GET/POST only, timeout, 15 req cap) |
| backend/agents/researcher.py | Researcher agent: detects first-crawl vs re-crawl, runs Phase 1+2+3, builds/merges knowledge base |
| backend/agents/qa_tester.py | QA Tester agent: reads api_schema + sdk_files, constructs test cases, calls execute_http, reports to Supervisor |
| backend/prompts/select_pages.txt | Prompt for LLM crawl planner — selection criteria, skip criteria, auth-first prioritisation |
| backend/prompts/researcher.txt | Prompt for Researcher agent — knowledge base schema, merge rules, source tracking |
| backend/prompts/qa_tester.txt | Prompt for QA Tester — test case construction, safe POST values, failure report format |

## Detailed Task Breakdown

Task 2.1 — Playwright Scraper Tool (Hour 1–3)

This tool is the foundation of all research. It must handle real-world docs sites reliably.

- Create backend/tools/scrape_web.py as a LangChain @tool:

- Input: url (str)

- Output: { url, content (str, max 15000 chars), source ('chrome_injection' | 'playwright'), char_count }

- Landing page fast path: if url == state.target_url AND page_content length > 300 chars → return Chrome-injected content directly (no Playwright needed)

- Playwright path for sub-pages:

- Launch headless Chromium via async_playwright()

- goto(url, timeout=15000), wait_for_load_state('networkidle')

- Remove noise elements via page.evaluate(): nav, header, footer, script, style, .sidebar, [role='banner'], [role='navigation']

- Return document.body.innerText[:15000]

- Error handling: 404 → return { error: 'not_found' }; redirect to /login → return { error: 'login_required' }; timeout → return { error: 'timeout' }

- Test on 5 real API doc sites: jsonplaceholder.typicode.com, openweathermap.org/api, restcountries.com, docs.github.com

Task 2.2 — LLM Crawl Planner Tool (Hour 1–3)

This is the key innovation. The LLM reads link text and decides which pages are worth crawling — no heuristics, no keyword matching.

- Create backend/tools/select_pages.py as a LangChain @tool:

- Inputs: links (list of {text, href, inNav}), landing_content (str), goal (str)

- Output: { crawl_plan: [{url, reason, priority}], skipped: [{url, reason}], notes: str }

- Call Gemini 1.5 Flash with SELECT_PAGES_PROMPT + goal + landing_content[:3000] + links JSON

- Parse and validate JSON response — if malformed, fall back to returning all navigation-level links (depth 1, max 5)

- Test on hardcoded JSONPlaceholder link list — verify LLM correctly identifies /posts, /users endpoints and skips /about, /changelog

- Test on OpenWeatherMap link list — verify /appid (auth) is selected with priority 1

Task 2.3 — Researcher Agent: Three-Phase Crawl (Hour 2–6)

The Researcher is the most complex agent because it handles three distinct scenarios: first crawl, targeted re-crawl after QA failure, and merging new findings into an existing knowledge base.

- Create backend/agents/researcher.py — researcher_node(state) function:

- Detect mode: is_recrawl = state['knowledge_base'] is not None

- PHASE 1 — LLM Page Selection:

- Call select_pages_to_crawl(links=state['page_links'], landing_content=state['page_content'], goal)

- For re-crawl: inject supervisor_instruction as goal, pass already_crawled to avoid duplicates

- Emit SSE: researcher_analysing (link_count), researcher_crawl_plan (selected list, skipped_count)

- PHASE 2 — Targeted Scraping:

- Iterate crawl_plan sorted by priority

- For each page: emit researcher_scraping, call scrape_web(url), emit researcher_scraped (char_count)

- Edge cases: skip pages already in crawled_pages; skip errors (404, login, timeout)

- PHASE 3 — Knowledge Base Build / Merge:

- First crawl: call Gemini with researcher.txt prompt + all scraped content → build structured knowledge_base

- Re-crawl: call Gemini to merge new page content into existing knowledge_base

- Knowledge base schema: api_name, base_url, auth (type/location/key_name/example), endpoints_raw[], notes, pages_crawled

- Emit researcher_done (endpoint_count, page_count)

- Edge case R1: LLM selects 0 pages → fall back to all navigation-level links (max 5)

- Edge case R8: page_links empty → find links in page_content via regex as fallback

Task 2.4 — Execute HTTP Request Tool (Hour 3–5)

This tool powers the live demo. Safety rules are hardcoded — not overridable by any LLM prompt.

- Create backend/tools/execute_http.py as a LangChain @tool:

- Inputs: method, url, headers, params, body, expected_status, endpoint_name

- Output: { endpoint_name, method, url, status_code, response_body (500 char cap), passed, error, latency_ms }

- SAFETY RULES — enforce all, no exceptions:

- Allowed methods: GET and POST only (no DELETE, PUT, PATCH)

- Block private IPs: 127.x, 192.168.x, 10.x via is_private_ip(urlparse(url).hostname)

- Timeout: 10 seconds hard limit

- Max 15 requests per job (tracked in state via qa_iteration guard in router)

- User-Agent header: 'docs-to-code-qa/1.0'

- Use httpx.AsyncClient for async HTTP

- Test tool independently on JSONPlaceholder: GET /posts/1 → expect 200; GET /posts/999999 → expect 404

- Test auth failure: GET openweathermap.org/data/2.5/weather?q=London without appid → expect 401

Task 2.5 — QA Tester Agent (Hour 4–6)

The QA Tester is the demo centrepiece. It must produce clear, specific failure reports so the Supervisor can make smart re-routing decisions.

- Create backend/agents/qa_tester.py — qa_tester_node(state) function:

- Read api_schema from state → extract all endpoint definitions

- Call Gemini with QA_TESTER_PROMPT + api_schema JSON + sdk_files content

- LLM constructs test cases: URL construction, headers (auth injected), safe test params

- For each test case: call execute_http_request tool, collect result

- Emit SSE per test: qa_test_pass ({ endpoint, url, status, latency_ms }) or qa_test_fail ({ endpoint, url, expected, actual, error })

- On completion emit qa_done: { passed, failed, total, failure_summary }

- Increment state['qa_iteration'] by 1

- Return test_results list to state for Supervisor analysis

- Edge case A7: auth-gated endpoints (expected 401 without key) → mark as 'untestable_auth_required', count as skip not failure

- Edge case A8: timeout → mark as failed with error = 'Request timed out (10s)'

Task 2.6 — Demo API Testing (Hour 14–18)

- Run full pipeline on all 4 demo APIs in both Python and TypeScript:

- OpenWeatherMap — should trigger 401 re-route (missing ?appid= param)

- JSONPlaceholder — should trigger 404 re-route (/post vs /posts path)

- REST Countries — good for TypeScript demo (field casing in schema)

- GitHub REST — verify pagination headers and Accept header handling

- Document which exact error each API triggers and which agent the Supervisor re-routes to

- Save re-route logs — needed for demo prep and backup video

## Hour-by-Hour Schedule

| 00:00–01:30 | SETUP: Playwright install, Gemini Flash test, confirm scrape_web returns clean text from jsonplaceholder.typicode.com |
| --- | --- |
| 01:30–03:00 | Build scrape_web tool + select_pages tool. Test: select_pages returns valid JSON for hardcoded JSONPlaceholder links |
| 03:00–06:00 | Build Researcher agent: Phase 1 (LLM selection) + Phase 2 (scraping) working end-to-end on JSONPlaceholder |
| 04:00–06:00 | (Parallel) Build execute_http tool with all safety rules. Test 3 real APIs: GET success, auth failure, timeout |
| 06:00–08:00 | CHECKPOINT 1: Wire Researcher into graph with Dev 1. Researcher Phase 3 (re-crawl) working |
| 08:00–10:00 | Build QA Tester agent. Wire into graph. Live HTTP tests firing for JSONPlaceholder (9 endpoints) |
| 10:00–13:00 | Test QA rerouting: force appid missing in OpenWeatherMap → verify 401 fires → Supervisor re-routes to Engineer |
| 13:00–14:00 | CHECKPOINT 2: Full Scenario B visible. Real status codes and latencies in SSE stream |
| 14:00–18:00 | Test all 4 demo APIs × 2 languages. Document natural re-route triggers for each API |
| 18:00–21:00 | Stress test: 8 full runs. Fix every QA or scraping failure found |
| 21:00–23:00 | Pre-generate examples/openweathermap_python and examples/jsonplaceholder_typescript with real output |

🧠 DEV 3 — LLM Engineer & Prompt Architect

## Primary Responsibility

Dev 3 owns the LLM reasoning layer: all 8 system prompts (the quality of the whole system depends on these), the Architect agent that validates and fixes API schemas, the Engineer agent that writes the actual SDK code, the Packager node that delivers files and narrates the result, and the TypeScript SDK generation path.

## Stack & Tools

| Language | Python 3.11+ |
| --- | --- |

| Key Libs | LangChain, langchain-google-genai, Black (Python formatter), ast (syntax check), subprocess/tsc (TypeScript check) |
| --- | --- |

| LLM | Gemini 1.5 Pro for all major generation tasks (Architect, Engineer, Narration). Gemini 1.5 Flash for QA prompt construction |
| --- | --- |

| Output | client.py / client.ts, models.py / models.ts, tests/test_client.py / test_client.ts, README.md |
| --- | --- |

## Deliverables — File by File

| File / Module | Responsibility |
| --- | --- |
| backend/agents/architect.py | Architect agent: calls Gemini to structure knowledge_base into api_schema, calls validate_schema tool, emits fixes |
| backend/agents/engineer.py | Engineer agent: calls Gemini to generate all SDK files, calls syntax_check on each file, internal fix-retry before escalating |
| backend/agents/packager.py | Packager node: Black linting, emit file_ready SSE events, build ZIP fallback, call narration LLM, emit narrate event |
| backend/tools/validate_schema.py | Schema validator tool: 6 logical checks, auto-fixes GET/DELETE body, path param mismatches, returns fixed_schema |
| backend/tools/syntax_check.py | Syntax checker tool: ast.parse for Python, tsc --noEmit --strict for TypeScript, returns {valid, error, line} |
| backend/prompts/supervisor.txt | Supervisor routing prompt: 8 routing rules in order, JSON-only output constraint |
| backend/prompts/select_pages.txt | Crawl planner prompt: include/exclude criteria, auth-first prioritisation |
| backend/prompts/researcher.txt | Researcher prompt: knowledge base schema definition, merge rules |
| backend/prompts/architect.txt | Architect prompt: api_schema output schema, validation instructions |
| backend/prompts/engineer_python.txt | Python SDK generation prompt: class structure, type hints, docstrings, httpx usage |
| backend/prompts/engineer_typescript.txt | TypeScript SDK prompt: interfaces, strict types, async/await, fetch API |
| backend/prompts/qa_tester.txt | QA Tester prompt: test case construction, safe test values, failure report format |
| backend/prompts/narrate.txt | Narration prompt: 2-3 sentences, first person plural, specific numbers, mention autonomous fixes |

## Detailed Task Breakdown

Task 3.1 — All Prompts (Hour 0–3, revisited throughout)

Prompts are the most important deliverable. A bad prompt means bad SDK output. Write them first so Dev 1, Dev 2, and Dev 4 can test against real LLM behaviour immediately.

- prompts/supervisor.txt — Write routing rules 1-8 in strict order. JSON-only output. Include state_summary placeholder. Test: Gemini returns valid { next_agent, instruction, reasoning } JSON for 3 different state scenarios

- prompts/select_pages.txt — Write include/exclude criteria. Auth page gets priority 1. Skip pricing, blog, FAQ, changelogs. Test: Gemini correctly selects /appid over /pricing for OpenWeatherMap links

- prompts/researcher.txt — Define the exact knowledge_base JSON schema. Include merge rules for re-crawl. Test: Gemini builds valid schema from JSONPlaceholder scraped content

- prompts/architect.txt — Define api_schema output format. Include validation instructions. Test: Gemini catches GET endpoint with request_body

- prompts/engineer_python.txt — Python SDK requirements: use httpx, dataclass models, type hints everywhere, clear docstrings, constructor takes api_key + base_url. Test: generates valid Python for JSONPlaceholder schema

- prompts/engineer_typescript.txt — TypeScript requirements: strict types, interfaces for all models, async/await, fetch API, export const client. Test: tsc --noEmit passes on generated code

- prompts/qa_tester.txt — Safe test values list. Report format. Auth handling. Test: Gemini constructs correct httpx call from OpenWeatherMap schema

- prompts/narrate.txt — 2-3 sentences, first-person plural, include: API name, language, method count, mention autonomous fixes if any. Test: output sounds natural when read by TTS

Task 3.2 — Validate Schema Tool (Hour 2–4)

Pure Python — no LLM needed. Six deterministic checks with auto-fix.

- Create backend/tools/validate_schema.py as a LangChain @tool:

- Input: schema (dict)

- Output: { valid (bool), issues (list), fixed_schema (dict), fixes_applied (list[str]) }

- Check 1: GET/DELETE with request_body → remove request_body, add to fixes_applied

- Check 2: Path params in path string (e.g. {user_id}) not in path_params array → auto-add missing param

- Check 3: All endpoints must have method, path, description → mark CRITICAL if missing

- Check 4: base_url must be a valid URL (starts with http/https)

- Check 5: auth.type must be one of: bearer, api_key, basic, none

- Check 6: No duplicate endpoint names → append _2 to duplicates

- Return valid=False only if CRITICAL issues exist; non-critical issues are auto-fixed and reported

- Test: pass a schema with GET endpoint having request_body → verify it's removed and fix is logged

Task 3.3 — Architect Agent (Hour 2–5)

- Create backend/agents/architect.py — architect_node(state) function:

- Emit SSE: architect_validating

- Call Gemini 1.5 Pro with ARCHITECT_PROMPT + knowledge_base JSON

- LLM structures knowledge_base.endpoints_raw into clean api_schema with all required fields

- Call validate_schema(api_schema) tool → get fixed_schema + fixes_applied

- For each fix: emit SSE architect_fix (fix description)

- Emit SSE: architect_done (endpoint_count, fixes_count)

- Return state with api_schema = fixed_schema, schema_fixes = fixes_applied

- Test with JSONPlaceholder knowledge base → verify api_schema has all endpoints with correct methods, paths, params

Task 3.4 — Syntax Check Tool (Hour 2–4)

- Create backend/tools/syntax_check.py as a LangChain @tool:

- Input: code (str), language (str: 'python'|'typescript'), filename (str)

- Output: { valid (bool), error (str|None), line (int|None), col (int|None) }

- Python check: ast.parse(code) → SyntaxError returns { valid: False, error, line }

- TypeScript check: write to tempfile, run subprocess(['tsc', '--noEmit', '--strict', '--target', 'ES2020', tmp]), parse stderr

- Test: pass syntactically invalid Python (missing colon) → verify error with line number returned

- Test: pass valid Python → verify { valid: True, error: None }

Task 3.5 — Engineer Agent (Hour 3–6)

The Engineer generates all SDK files in a single LLM call, then validates each one. Internal retry before escalating.

- Create backend/agents/engineer.py — engineer_node(state) function:

- Read api_schema + language from state

- Detect if this is a fix visit: check state['messages'] for previous Engineer AIMessage

- First visit: call Gemini with ENGINEER_PROMPT + api_schema JSON → generates 4 files

- Fix visit: call Gemini with failure report + current sdk_files → generates patched files

- Generated files for Python: client.py, models.py, tests/test_client.py, README.md

- Generated files for TypeScript: client.ts, models.ts, tests/test_client.ts, README.md

- Syntax check loop for each file:

- Call syntax_check(code, language, filename)

- If invalid: attempt one internal fix via second LLM call with error + code

- If still invalid after retry: emit engineer_syntax_error SSE, include in syntax_errors list, escalate to Supervisor

- Emit SSE per file: engineer_writing (filename), engineer_file_done (filename, line_count)

- Emit SSE: engineer_syntax_clean (all files passed) or engineer_escalate (failed after retry)

- Return state with sdk_files dict

Task 3.6 — Packager Node (Hour 5–7)

Packager is deterministic — no LLM routing. Fast, reliable, clearly signals completion.

- Create backend/agents/packager.py — packager_node(state) function:

- For each .py file in sdk_files: run black.format_str(content, mode=black.Mode())

- For each file: emit SSE file_ready (filename, content) — VS Code writes on receipt

- Build ZIP fallback: build_zip(final_files) → save to backend/jobs/{job_id}/sdk.zip

- Narration LLM call:

- Build job_summary JSON: api_name, language, endpoint_count, file_count, qa_rerouts, qa_fixes

- Call Gemini with NARRATE_PROMPT + job_summary → 2-3 sentence spoken summary

- Emit SSE: narrate (text) — both extensions speak this via TTS

- Emit SSE: complete (zip_url, summary stats)

- Return state with final_files, narration_text, status='success'

Task 3.7 — TypeScript Full Path (Hour 14–17)

- Test engineer_typescript.txt prompt on JSONPlaceholder and REST Countries schemas

- Verify tsc --noEmit --strict passes on generated TypeScript with no manual fixes

- Fix common TypeScript generation issues: implicit any types, missing return types, non-null assertions

- Verify TypeScript client has proper interface types for all response models

- Ensure README.md includes correct TypeScript install and import instructions

## Hour-by-Hour Schedule

| 00:00–01:30 | SETUP: Gemini responds to supervisor.txt prompt with valid JSON. Engineer prompt generates valid Python for hardcoded schema |
| --- | --- |
| 01:30–03:00 | Write all 8 prompts. Test each in isolation. Fix until Gemini returns correct output format for each |
| 03:00–05:00 | Build validate_schema tool (6 checks, auto-fix). Build syntax_check tool (Python ast.parse + tsc subprocess) |
| 05:00–07:00 | Build Architect agent (Gemini call + validate_schema). Build Engineer agent (generate + syntax check + internal retry) |
| 06:00–08:00 | CHECKPOINT 1: Architect + Engineer wired into graph with Dev 1. sdk_files populated in state after full run |
| 07:00–09:00 | Build Packager node (Black lint, file_ready SSE, ZIP, narration LLM call) |
| 08:00–13:00 | Full squad online. Test Engineer fix path: inject bad code, verify Supervisor routes to Engineer and fix is applied |
| 13:00–14:00 | CHECKPOINT 2: Narration TTS speaks 3-sentence summary correctly. All 11 OWM endpoints verified |
| 14:00–17:00 | TypeScript full path: engineer_typescript.txt prompt, tsc validation, fix common issues |
| 17:00–18:00 | Refine prompts based on stress test failures — this is expected, prompts need iteration |
| 18:00–21:00 | Stress test 8 full runs. Fix prompt failures. Ensure narration sounds natural for all 4 demo APIs |
| 21:00–23:00 | Write final versions of all prompts. Prepare examples/jsonplaceholder_typescript/ |

🎨 DEV 4 — Frontend & Extensions Engineer

## Primary Responsibility

Dev 4 owns everything the user sees and touches: the Chrome extension popup with its colour-coded terminal, the VS Code extension with its Agent Panel webview and file injector, the Chrome↔VS Code bridge protocol, the TTS narration system in both environments, the in-page overlay panel, and the history sidebar.

## Stack & Tools

| Chrome Ext | Manifest v3, Vanilla JS, Web Speech API, SSE EventSource, WebSocket |
| --- | --- |

| VS Code Ext | TypeScript, vscode API, Webview API, vscode.workspace.fs, URI handler |
| --- | --- |

| Bridge | WebSocket on ws://localhost:47291, vscode:// URI fallback, clipboard fallback |
| --- | --- |

| UI Colours | Supervisor: #a78bfa (purple) / reroute: #fbbf24 (amber) / Researcher: #60a5fa / Architect: #34d399 / Engineer: #86efac / QA pass: #4ade80 / QA fail: #f87171 / Packager: #94a3b8 |
| --- | --- |

## Deliverables — File by File

| File / Module | Responsibility |
| --- | --- |
| chrome-extension/manifest.json | Manifest v3: permissions (activeTab, scripting, storage, tabs), host_permissions for localhost:8000 |
| chrome-extension/popup/popup.html | 400×520 dark terminal UI: URL input, language selector, output selector, Generate button, scrolling terminal log |
| chrome-extension/popup/popup.js | SSE EventSource consumer: parse events, render coloured lines, handle reroute amber flash, TTS trigger |
| chrome-extension/popup/popup.css | Dark terminal theme, agent colour variables, scrollable log, button states |
| chrome-extension/content/content.js | extractMainContent(), extractDocLinks() (cap at 100), overlay panel injection + update |
| chrome-extension/background/background.js | WebSocket probe to ws://localhost:47291 (100ms timeout), vscode:// URI open |
| chrome-extension/lib/bridge.js | Chrome→VS Code bridge: WS send or URI fallback, port_info handling, clipboard fallback |
| chrome-extension/lib/tts.js | TTSController: speak(), toggle(), stop(), voice selection (en-GB Google > Daniel > Alex) |
| chrome-extension/lib/api.js | Backend HTTP helpers: postStart(), streamSSE(), downloadZip() |
| vscode-extension/src/extension.ts | Activation: register commands (generate, resume, history), URI handler registration |
| vscode-extension/src/bridge/uriHandler.ts | handleUri(): extract job_id, open AgentPanel, connect SSE stream |
| vscode-extension/src/bridge/wsServer.ts | WS server on port 47291 (fallback 47292, 47293): receive new_job, send vscode_ready |
| vscode-extension/src/panels/AgentPanel.ts | Webview HTML with SSE terminal, colour-coded agent rows, narrate toggle |
| vscode-extension/src/injector/fileWriter.ts | Write file_ready events to {workspace}/src/sdk/, create directories, revealInExplorer |
| vscode-extension/src/injector/installer.ts | Run pip install / npm install in integrated terminal on install_cmd event |
| vscode-extension/src/injector/opener.ts | Open client.py or client.ts in editor on complete event |
| vscode-extension/src/tts/narrator.ts | postMessage { type: 'speak', text } to Webview for TTS |
| vscode-extension/src/memory/historyView.ts | TreeView: list past jobs from checkpoint files, Re-open / Re-run buttons |

## Detailed Task Breakdown

Task 4.1 — Chrome Extension Scaffolding (Hour 0–2)

- Create chrome-extension/ with correct Manifest v3 structure

- permissions: activeTab, scripting, storage, tabs

- host_permissions: http://localhost:8000/*

- content_scripts: content.js on all_urls at document_idle

- background: background.js as service_worker

- action: popup.html

- Load extension in Chrome: chrome://extensions → Developer mode → Load unpacked → select chrome-extension/

- Verify: clicking extension icon opens popup with no JS errors in devtools

Task 4.2 — content.js — Page Capture (Hour 1–3)

content.js is the bridge between the browser page and the backend. It must reliably extract both text content and structured links.

- Implement extractMainContent():

- Try selectors in order: main, article, [role='main'], .content, .docs-content, .markdown-body, body

- Return first match with innerText.trim().length > 500, sliced to 50000 chars

- Implement extractDocLinks():

- querySelectorAll('a[href]') — deduplicate by href

- Filter: same origin, no hash, text length 3–80 chars

- Add inNav: true if link is inside nav/aside/[role='navigation']/.sidebar

- Cap at 100 links

- Listen for GET_PAGE_CONTENT message → respond with { url, title, content, links }

- Listen for SHOW_OVERLAY + UPDATE_OVERLAY messages → inject/update sidebar panel

- Test on 5 real API doc sites: verify links list has text/href/inNav for each

Task 4.3 — Popup Terminal UI (Hour 2–5)

The popup is what judges will stare at during the demo. It must look polished and the colour coding must be instantly readable.

- popup.html: 400×520px, dark background (#0d1117), scrollable terminal log div, form fields

- URL input: auto-fills from active tab via chrome.tabs.query

- Language selector: Python (default) / TypeScript toggle buttons

- Output selector: VS Code (default) / Download ZIP toggle

- Generate button: large, accent colour, disabled state during generation

- Terminal log: monospace font, auto-scrolls to bottom, each line has agent prefix and colour

- Bottom bar: Narrate ON/OFF toggle, Download ZIP button, Open in VS Code button

- popup.js — SSE consumer:

- On Generate click: send GET_PAGE_CONTENT to content.js → POST /generate/start → get job_id

- Open EventSource('http://localhost:8000/generate/stream?job_id=X')

- For each SSE event: call renderLine(event) → append coloured text to terminal

- On reroute event: flash amber on terminal border for 2 seconds

- On narrate event: call tts.speak(event.text) if narrate toggle is ON

- On complete event: enable Download ZIP + Open in VS Code buttons

- Implement all SSE event type → terminal line mappings with correct colours (see colour table)

- Handle C5: popup closed mid-generation → on reopen, check chrome.storage for active job_id → show 'Job in progress — resume' banner

Task 4.4 — TTS System — Chrome (Hour 3–4)

- Create chrome-extension/lib/tts.js — TTSController class:

- constructor: check 'speechSynthesis' in window → set this.available = true/false

- speak(text): cancel any current utterance, create SpeechSynthesisUtterance

- Voice selection priority: en-GB Google > name includes 'Daniel' > name includes 'Alex' > fallback to voices[0]

- rate: 1.05, pitch: 0.95 — slightly natural-sounding

- toggle(): this.enabled = !this.enabled

- stop(): synth.cancel()

- Handle C4 edge case: speechSynthesis unavailable → silently disable narrate toggle, show no error

- Test: popup speak() call → browser speaks 'We built a 9-method Python SDK for JSONPlaceholder'

Task 4.5 — Chrome↔VS Code Bridge (Hour 3–5)

The bridge is the most complex piece of Dev 4's work. It has three layers: WebSocket (preferred), URI handler (fallback), clipboard (last resort).

- background.js — WebSocket probe:

- On popup open: WebSocket probe to ws://localhost:47291 with 100ms timeout

- OPEN → store wsConnection, show '● VS Code connected' green badge in popup

- CLOSED → show '○ VS Code not detected' with install hint text

- lib/bridge.js — send new_job:

- If wsConnection open: ws.send({ type: 'new_job', job_id, url, language })

- If ws closed: window.open('vscode://docs-to-code.extension/generate?job_id=' + job_id)

- If neither works (V4): copy job_id to clipboard, show 'Open VS Code → run Resume Job' banner

- Handle port_info message from VS Code: if VS Code used fallback port 47292/47293, update wsConnection

- Chrome popup log: '✓ client.py → VS Code' when receiving file_written confirmation from VS Code

Task 4.6 — In-Page Overlay Panel (Hour 4–6)

The overlay makes the demo look impressive — the docs page itself shows the agent status.

- content.js — injectOverlayPanel(jobId):

- Create fixed-position div, right edge of page, 280px wide

- Header: '⚡ docs-to-code' with minimise and close buttons

- Scrollable log area showing condensed agent events (1 line per event)

- CSS: dark background, agent colour coding matching popup

- content.js — updateOverlayPanel(event):

- Append new line to overlay log based on event type

- Show red ✗ for QA failures, green ✓ for passes

- Amber flash on reroute events

- popup.js: after job_id received → send SHOW_OVERLAY message to content.js

- popup.js: for each SSE event → send UPDATE_OVERLAY message to content.js

- Edge case: if content.js injection blocked by CSP → catch error, disable overlay silently (popup still works)

Task 4.7 — VS Code Extension (Hour 2–6)

The VS Code extension is what makes the demo closing moment work — judges watch the file tree populate in real time.

- extension.ts — activation:

- Register commands: docs-to-code.generate, .resume, .history

- Register URI handler: handleUri() for vscode://docs-to-code.extension/generate?job_id=X

- Start WS server on port 47291 (try 47292, 47293 if in use) via wsServer.ts

- uriHandler.ts — handleUri(uri):

- Extract job_id from URLSearchParams

- Call AgentPanel.createOrShow(extensionUri, jobId)

- Open SSEClient to http://localhost:8000/generate/stream?job_id=X

- Route: all events → AgentPanel.postMessage(e); file_ready → FileWriter.write(); install_cmd → Installer.run(); narrate → Narrator.speak(); complete → Opener.openMainFile()

- AgentPanel.ts — Webview HTML:

- Dark terminal matching Chrome popup style

- Agent colour coding via CSS variables

- Narrate ON/OFF toggle

- postMessage handler for 'speak' events

- fileWriter.ts:

- Get workspace root: vscode.workspace.workspaceFolders[0].uri

- Construct path: {workspace}/src/sdk/{filename}

- Create directories recursively if needed

- Write file via vscode.workspace.fs.writeFile

- Call revealInExplorer on written file

- Handle V1: no workspace open → showErrorMessage with open-folder action

- Handle V2: src/sdk/ exists → showInformationMessage 'Overwrite existing SDK?' yes/no dialog

- wsServer.ts:

- WebSocket server on port 47291

- Handle new_job message → open URI handler directly

- On port conflict: try 47292, 47293 → send port_info message back to Chrome

- narrator.ts: Narrator.speak(text) → AgentPanel.postMessage({ type: 'speak', text })

- historyView.ts: Read job list from backend/jobs/ → populate TreeView

Task 4.8 — UI Polish & Edge Cases (Hour 14–18, 18–21)

- Popup mobile layout: ensure 400×520 renders correctly on smaller screens

- Loading states: spinner during initial page content capture and backend /start call

- Colour coding final pass: compare all agent colours against design spec, fix any inconsistencies

- History sidebar: show job entries from past runs with timestamps, endpoint count, re-route count

- Test all bridge fallbacks in order: WS → URI → clipboard — verify each works and shows correct UI feedback

- Handle V3: if port 47291-47293 all in use → show error with instructions to close conflicting process

- Test V6: Webview CSP blocks speechSynthesis → add media-src nonce to CSP header in AgentPanel

## Hour-by-Hour Schedule

| 00:00–01:30 | SETUP: Chrome extension loads (no errors), VS Code extension activates, WS server starts on port 47291 |
| --- | --- |
| 01:30–03:00 | content.js: extractMainContent + extractDocLinks tested on 5 real docs sites. Popup renders mock SSE events with colours |
| 03:00–05:00 | Popup JS: SSE consumer working (connect to mock SSE endpoint, render coloured lines). TTS speaks on narrate event |
| 04:00–06:00 | (Parallel) VS Code AgentPanel renders coloured events. FileWriter writes mock file_ready to temp workspace. Bridge: URI opens panel |
| 06:00–08:00 | CHECKPOINT 1: Chrome popup connects to real SSE stream. researcher_crawl_plan events render selected/skipped pages correctly |
| 08:00–10:00 | Bridge end-to-end: Chrome click → WS message → VS Code panel opens → SSE stream active in VS Code simultaneously |
| 10:00–13:00 | file_ready events → files appear in VS Code workspace file tree. Verify revealInExplorer works |
| 13:00–14:00 | CHECKPOINT 2: Both TTS speak narration. Reroute amber flash visible. Real file tree populated in demo |
| 14:00–18:00 | Overlay panel polish. History sidebar populated from real jobs. All colour coding finalised |
| 18:00–21:00 | Test all edge cases: C1-C6 (Chrome) and V1-V6 (VS Code). Mobile popup layout. Loading states |
| 21:00–23:00 | Final UI polish. Record demo backup video. Verify all screenshots for Devpost |

# 6. Integration Checkpoints & Coordination

These are the four moments where all four developers must synchronise. Nothing should block these checkpoints — if an agent isn't ready, use a stub.

| Time | Checkpoint | What Must Be Working |
| --- | --- | --- |
| Hour 1:30 | Environment Green | All 4 devs: venv active, Gemini responds, Chrome extension loads, VS Code extension activates, WS server on 47291 starts. Confirm in group chat before proceeding. |
| Hour 6:00 | Checkpoint 1: Researcher Live | Chrome click → POST /start → Supervisor routes to Researcher → Researcher completes → SSE events visible in Chrome popup (crawl_plan with selected/skipped pages). Dev 1 + Dev 2 + Dev 4 must sync here. |
| Hour 13:00 | Checkpoint 2: Full Scenario B | Chrome click on OpenWeatherMap → full pipeline runs → QA fails (401) → Supervisor re-routes → Engineer fixes → QA re-runs (11/11) → files appear in VS Code workspace → TTS narrates. All 4 devs present. |
| Hour 21:00 | Demo Ready | 2-minute demo script rehearsed twice. Backup video recorded. examples/ has 3 pre-generated SDKs. All 4 APIs tested in both languages. README complete. |

## Dependency Map

Understanding what blocks what prevents wasted hours:

- Dev 1's SDKJobState (Hour 2) blocks: Dev 2 agent implementation, Dev 3 agent implementation — do this FIRST

- Dev 1's /generate/start endpoint (Hour 4) blocks: Dev 4 popup JS can't POST job — stubs acceptable until then

- Dev 1's /generate/stream endpoint (Hour 4) blocks: Dev 4 SSE consumer in both extensions

- Dev 2's scrape_web tool (Hour 3) blocks: Researcher agent Phase 2 — Dev 2 owns both

- Dev 2's select_pages tool (Hour 3) blocks: Researcher agent Phase 1 — Dev 2 owns both

- Dev 3's validate_schema tool (Hour 4) blocks: Architect agent output — Dev 3 owns both

- Dev 3's syntax_check tool (Hour 4) blocks: Engineer agent self-validation

- Dev 4's content.js link extraction (Hour 3) blocks: Researcher Phase 1 having real page_links to plan against

## Communication Protocol

- Use a shared team channel (WhatsApp/Slack) for live updates

- When a shared interface changes (state fields, SSE event schema, API endpoint signature) — announce immediately

- SSE event schema is frozen at Hour 4 — both Dev 4 (renderer) and Dev 1 (emitter) must agree on this

- If blocked: implement a mock/stub and keep moving. Don't wait more than 20 minutes for a dependency

# 7. Edge Case Responsibilities

Each developer owns the edge cases in their domain. This table shows who handles what.

| # | Owner | Scenario | Handling |
| --- | --- | --- | --- |
| R1 | Dev 2 | LLM selects 0 pages from crawl plan | Fall back to all navigation-level links (depth 1), max 5 |
| R2 | Dev 2 | Selected page returns 404 | Skip, log in SSE agent_warn, continue with other pages |
| R3 | Dev 2 | Page redirects to /login | Skip, emit agent_warn, note in knowledge_base |
| R5 | Dev 2 | Chrome-injected content < 300 chars | Fall back to Playwright-scrape the landing page too |
| R8 | Dev 2 | page_links list is empty | Find links in page_content via regex as fallback |
| A1 | Dev 1 | Supervisor routes same agent 3x for unresolved issue | status=failed, surface last error + last SDK state |
| A2 | Dev 1 | iteration_count >= 15 | Force END, emit safety_cutoff SSE event |
| A3 | Dev 1 | qa_iteration >= 4 | Force END: 'QA could not be resolved after 4 attempts' |
| A4 | Dev 1 | Gemini rate limit hit | Exponential backoff: 2s, 4s, 8s, then fail gracefully |
| A5 | Dev 3 | Supervisor returns invalid JSON | Retry once with stricter prompt, then fail with last known routing |
| A6 | Dev 3 | Engineer internal syntax retry fails twice | Escalate to Supervisor with error + code |
| A7 | Dev 2 | QA hits auth-gated endpoint | Mark as untestable_auth_required, count as skip not failure |
| C1 | Dev 4 | VS Code bridge WS probe fails | Show install hint, show Download ZIP as primary CTA |
| C2 | Dev 4 | Backend not running | 'Start backend server' message + copy-paste command |
| C4 | Dev 4 | speechSynthesis unavailable in Chrome | Silently disable narrate toggle, no error shown |
| C5 | Dev 4 | Popup closed mid-generation | Job continues; reopen shows 'Job in progress — resume' banner |
| V1 | Dev 4 | No workspace folder open in VS Code | Show 'Open a folder first' with open-folder action button |
| V2 | Dev 4 | src/sdk/ already exists | Dialog: 'Overwrite existing SDK?' yes/no |
| V3 | Dev 4 | WS port 47291 in use | Try 47292, 47293 — send chosen port back to Chrome in port_info message |

# 8. Demo Day Playbook

## The 2-Minute Demo Script

[0:00] Chrome open on openweathermap.org/api. Say: 'I'm on the OpenWeatherMap API docs. I click the extension.'

[0:08] Popup opens. URL auto-filled. Python selected. Hit Generate. Say: 'The squad starts. Supervisor delegates to Researcher.'

[0:15] Point at crawl plan. Say: 'The Researcher asked the LLM which of 34 pages are actually useful. It picked 4. Skipping pricing, blog, migration. Only what matters.'

[0:30] Scraping events. Say: 'Scraping auth page first — that's the priority. Then endpoints.'

[0:45] Architect and Engineer. Say: 'Schema validated — two auto-fixes. SDK written.'

[1:00] QA fires. Say: 'QA is calling the live API right now. Watch...' RED event fires: 401 Unauthorized. Say: 'Got a 401. Missing the API key param.'

[1:10] Supervisor reroute amber flash. Say: 'Supervisor decided: code bug, not docs problem. Re-routing to Engineer — not wasting time re-scraping.'

[1:20] Engineer fix + QA re-run. All green. Say: '11/11 verified.'

[1:35] VS Code comes front. Files appear. Say: 'No download. No ZIP. Straight into the project.' Show IntelliSense.

[1:50] TTS speaks. Say: 'It even tells you what it built.'

## The Three Lines That Win the Room

- When crawl plan fires: "The AI chose which pages to read — and which to ignore."

- When QA red event fires: "That's a real HTTP 401 from the live OpenWeatherMap API."

- When reroute fires: "No human told it what to do. The squad figured it out."

## Demo APIs — Natural Re-Route Triggers

| API | Natural Failure Trigger | Demo Value |
| --- | --- | --- |
| OpenWeatherMap | Missing ?appid= param → 401 | Reliable re-route: Engineer fixes API key injection (PRIMARY DEMO API) |
| JSONPlaceholder | /post vs /posts path → 404 | Reliable re-route: Engineer fixes endpoint path |
| REST Countries | Field name casing in response | Best TypeScript demo — shows type inference |
| GitHub REST | Missing Accept header or pagination | Advanced demo — shows complex header handling |

## Backup Plan

- Pre-generated examples in /examples → show directly in VS Code if live run fails

- Screen recording of full Scenario B saved as demo_backup.mp4

- If live HTTP QA fails due to network → show recording of reroute moment

- If VS Code bridge fails → run 'Docs to Code: Resume Job' with pre-known job_id

- If Gemini API is down → have one pre-run state checkpoint ready to stream from

The pipeline tells you what it did. The squad tells you what it decided. ⚡